## Slide 1
STACKGRAPH
PENDING ITEMS
What's left before pilot and production
A summary of the open items across production acceptance, the next phase of intelligence work, and a couple of smaller gaps. Prepared August 21, 2026.
5
Items before production acceptance
6
Items queued for the next phase
2
Smaller known gaps
StackGraph
1 / 4

## Slide 2
BEFORE PRODUCTION ACCEPTANCE
Five items stand between the current build and a live pilot
1
Set up real sign-in
Connect the real identity provider and GitHub App, and confirm a working path from login to the live product.
2
Make storage durable
Turn on versioning, object lock, and key management for cloud storage. Only local MinIO is in place today.
3
Run a real pilot
Test on a real set of 100 or more repositories and keep the report. So far only a practice run on sample data has passed.
4
Get sign-off
Complete screen reader testing, a security penetration test, privacy review, and confirm that alerts reach the right people.
5
Fix a migration issue
Resolve a leftover checksum mismatch in one local database migration.
Path to pilot and production
2 / 4

## Slide 3
NEXT PHASE
Six items queued once the pilot is accepted
This work has not started yet. It follows the current build, not replaces it.
1
Map business capabilities
Go beyond the current view-only version and connect capabilities to real backend data.
2
Score technology spread
Measure how much unnecessary variation exists in each technology domain.
3
Find reuse opportunities
Detect internal components already built and rank where consolidation makes sense.
4
Rank modernization work
Order proposed changes across the whole estate by impact and effort.
5
Add a feedback loop
Build a calibration set and track outcomes from accepted or rejected recommendations.
6
Support more languages
Add PyPI first, then Maven, Cargo, and NuGet, one at a time.
Path to pilot and production
3 / 4

## Slide 4
SMALLER KNOWN GAPS
Two smaller items, plus where things stand overall
1
Hosted GitHub App login
The sign-in flow works in code but is not live in production yet.
2
Tenant policy rules
Rules for approved internal components still need to roll out to each tenant.
Where things stand
The build itself is done. What's left is proving it on a real customer, closing out storage and sign-on for production, and getting sign-off from security and real users. None of it requires new architecture.
Path to pilot and production
4 / 4